LIBERIA360

Everything Liberia. One Place.

Product & Technical Specification

Developer Build Documentation — v1.0

Prepared for: Zew (Emmanuel Z. Weh)

August 2026

# Table of Contents

# 1. Product Overview

LIBERIA360 is a digital discovery platform for Liberia's tourism, hospitality, food, and creator economy. It combines destination discovery, trip planning, business listings, and community content into one product — built for Liberians, the diaspora, expats, and international visitors alike.

This document is the master build specification for developers: it defines scope, user flows, data architecture, technology choices, and delivery phases. It should be read alongside the companion Business Plan document, which covers market positioning, partnerships, and monetization.

## 1.1 Positioning Statement

"National Geographic × Airbnb × Google Maps × modern African culture" — a visual, map-first, mobile-friendly product, deliberately distinct from a government tourism portal or static directory.

## 1.2 Product Pillars

| Pillar | Function |
| --- | --- |
| Discover | Places & attractions — searchable, filterable, map-based |
| Experience | Bookable/requestable things to do (tours, activities, packages) |
| Stay | Hotels & lodges with rooms, pricing, amenities |
| Taste | Restaurants, street food, cafés, bars |
| Stories | Creator profiles and short-form video content |
| Events | Time-bound happenings — concerts, festivals, sports, nightlife |
| Plan | Personalized trip building (multi-day itineraries, weekend planner) |

# 2. Target Users & Core Use Cases

| User type | Primary need |
| --- | --- |
| Liberians (local) | "What can I do this weekend near me?" |
| Diaspora | "I'm coming home — what should I see and do?" |
| International tourists | "I'm visiting for 7 days — plan my trip" |
| Expats | "Where can I go this weekend?" |
| Hotels / lodges | "What can I recommend to guests, and get discovered" |
| Tour operators / guides | "How do I get customers?" |
| Creators | "How do I reach people interested in Liberia?" |
| Restaurants / businesses | "How do I get discovered and take bookings?" |

# 3. Feature Scope by Phase

The build is deliberately staged. Phase 1 must be shippable as a usable, valuable product without accounts, payments, or a marketplace — do not let scope creep pull marketplace or booking features into the MVP.

## 3.1 Phase 1 — MVP (Discovery)

- Place listings: attractions, nature sites, hotels, restaurants, activities

- Category browsing (beaches, waterfalls, hiking, culture, food, nightlife, etc.)

- County-based browsing (all 15 counties, expanded in stages — see §9)

- Interactive map as the home-screen anchor, with colour-coded category pins

- Search (by name, category, county, tag)

- Standardized destination profile page (see §4.2)

- Distance-from-Monrovia display, and "getting there" transport guidance

- Photos and short video embeds per place

- Save / bucket list (local device storage — no account required in Phase 1)

- Direct contact: phone / WhatsApp deep links

- Directions (deep link into Google Maps / native maps app)

- Responsive web app (PWA) — works on Android, iPhone, desktop from one codebase

## 3.2 Phase 2 — Community & Business Layer

- User accounts (email, Google, Apple, phone)

- Reviews and ratings (experience, accessibility, cleanliness, value, safety, service)

- Photo/video uploads from visitors

- Creator profiles (bio, socials, follower count, places visited, linked content)

- Business self-service accounts ("claim this listing")

- Verification badges: Verified, Recommended, Official, Eco Certified, Community Favorite

- Events module (concerts, festivals, sports, nightlife, seasonal events)

- "Near Me" — radius-based discovery (5/10/25/50 km)

- Trip planner v1: multi-day itinerary builder from preferences + budget

- Weekend Explorer: short-trip generator for locals (starting point, budget, travel time, interests)

- Push notifications (new places, events nearby, saved-place updates)

## 3.3 Phase 3 — Marketplace

- Hotel booking / availability and reservation requests

- Tour and experience booking with payment

- Restaurant reservations / ordering

- Driver / transport booking

- Creator promotion / sponsored content tools

- Business analytics dashboard (views, saves, contact clicks, conversion)

- Sponsored/featured destination placements

- Tourism analytics product for B2B (aggregate search & interest trends) — see Business Plan §9

# 4. Core User Flows & Screens

## 4.1 Screen Inventory (Phase 1)

| Screen | Purpose |
| --- | --- |
| Home | Search bar, category shortcuts, trending places, near-you teaser, map entry point |
| Explore (Map) | Full-screen interactive map with category pin filters |
| Category Browse | Grid/list of places within a chosen category |
| County Browse | 15-county grid → county detail → places in that county |
| Search Results | Filterable, sortable list (distance, rating, category, cost) |
| Destination Profile | Full place detail — see §4.2 |
| Saved / Bucket List | User's saved places |
| Trip Planner (P2) | Preference & budget intake → generated itinerary |
| Near Me (P2) | Radius-based list/map of nearby places |

## 4.2 Destination Profile — Required Fields

Every place record renders through one standardized template so the catalog stays consistent as it scales past hundreds of entries:

- Name, county, city, category tags, rating

- Interactive map location

- Distance & estimated travel time from Monrovia

- Recommended visit length (day trip / overnight / multi-day)

- Estimated cost breakdown (entry, guide, transport)

- Things to do (activity list)

- "Who should visit" audience tags (families, couples, adventure, photography)

- Nearby: accommodation, restaurants, tour guides, transport

- Getting there: private car, taxi, tour operator, bus/shared transport

- Local contact (verified phone / WhatsApp)

- Photos and short-form video

- Reviews & ratings (Phase 2)

- Save / Plan Trip / Get Directions actions

## 4.3 "Build My Liberia Trip" Flow (Phase 2)

- User enters trip length and travel dates.

- User selects interests (nature, beaches, culture, food, adventure, etc.).

- User selects a budget band.

- System generates a day-by-day itinerary drawing from the place/activity catalog, sequenced by geographic proximity.

- User can swap stops, save the itinerary, or (Phase 3) proceed to booking.

# 5. Data Model

Core entities and their key attributes. This is the starting schema for the database design — expand with junction tables (e.g. place_activities, place_tags) as needed during implementation.

### Place

- id, name, slug, description, category, tags[]

- county, city, latitude, longitude

- distance_from_monrovia_km, recommended_visit_length

- estimated_cost (entry, guide, transport)

- images[], videos[]

- activities[] (ref: Activity)

- opening_hours, contact_phone, whatsapp, website, instagram, facebook

- rating, review_count, verification_status, featured (bool)

- created_at, updated_at

### Business

- id, name, type (hotel/restaurant/tour_operator/transport), owner_user_id

- linked_place_id, location, phone, whatsapp, email, website, social_links[]

- description, images[], verification_status, subscription_tier

### Activity

- id, name, place_id, description, duration, price, difficulty, age_range, guide_required (bool)

### Creator

- id, name, username, bio, profile_image, instagram, tiktok, youtube

- follower_count, specialties[], locations_covered[], verified (bool)

### Review

- id, user_id, place_id, rating (overall + sub-scores), comment, photos[], date, verified_visit (bool)

### User

- id, name, email/phone, auth_provider, saved_places[], home_county, created_at

### Event (Phase 2)

- id, name, category, place_id/location, start_date, end_date, description, images[], ticket_info

### Itinerary (Phase 2)

- id, user_id, title, duration_days, stops[] (ordered place_id + day + notes), budget_band

# 6. System Architecture

A standard three-tier web architecture, API-first so the same backend serves the PWA and later native apps.

## 6.1 High-Level Components

- Client: Next.js/React PWA (responsive — mobile, tablet, desktop from one codebase)

- API layer: REST (or GraphQL) service exposing Places, Businesses, Activities, Creators, Reviews, Users, Events, Itineraries

- Database: PostgreSQL with PostGIS extension for geo-queries (radius search, distance calculations)

- Media storage: object storage (S3-compatible) + CDN for images/video, with Cloudinary-style on-the-fly transforms for thumbnails

- Search: Postgres full-text search for MVP; evaluate Meilisearch/Algolia if catalog and query volume grow past MVP scale

- Maps: Mapbox or Google Maps SDK for pins, geocoding, and directions deep-linking

- Auth: email/password + Google/Apple/phone OAuth (Phase 2)

- Notifications: push (web push + FCM/APNs once native apps exist) and WhatsApp deep links for business contact

- Admin dashboard: internal tool for content moderation, place/business approval, verification badge management

## 6.2 Recommended Technology Stack

| Layer | Recommendation |
| --- | --- |
| Frontend | Next.js / React, Tailwind CSS |
| Backend | Node.js (NestJS) — or Laravel if the team's stronger there |
| Database | PostgreSQL + PostGIS |
| Maps | Mapbox or Google Maps Platform |
| Media storage/CDN | S3-compatible storage + Cloudinary or Imgix for transforms |
| Auth | Auth0 / Firebase Auth / NestJS + Passport (email, Google, Apple, phone) |
| Analytics | PostHog or Google Analytics 4 |
| Hosting | Vercel (frontend) + Render/Fly.io/AWS (API + DB) |
| Mobile (later) | React Native / Expo, reusing the API and design system |

## 6.3 Non-Functional Requirements

- Mobile-first performance: target sub-3s first contentful paint on 3G/4G Liberian mobile networks

- Low-bandwidth resilience: compressed images, lazy-loaded video, graceful degradation on poor connectivity

- Offline-friendly: cache saved places and last-viewed content for offline access where feasible (PWA service worker)

- Localization-ready: English first; architecture should not hard-code strings, to allow future local-language support

- Accessibility: readable contrast, alt text on images, usable with screen readers

- Data integrity: every Place record must pass required-field validation (see §4.2) before publishing

- Security: standard OWASP practices; verified business claims require identity/ownership confirmation before badge issuance

# 7. Verification & Trust System

A directory full of stale phone numbers is the single biggest risk to this product's credibility. Verification is a first-class system, not an afterthought.

| Badge | Meaning |
| --- | --- |
| Verified | Information confirmed by the LIBERIA360 team |
| Recommended | Editorial team recommendation |
| Official | Verified government / official tourism organization |
| Eco Certified | Recognized sustainability credentials |
| Community Favorite | Highly rated by visitors (rating/volume threshold) |

Admin dashboard requirement: a review queue for new/edited place and business submissions, with an audit trail of who verified what and when.

# 8. Admin Dashboard Requirements

- Content management: create/edit/publish Place, Business, Activity, Event records

- Moderation queue: pending business claims, new reviews, flagged content

- Verification workflow: assign/revoke badges, track verification source and date

- Featured/sponsored placement management (Phase 3)

- Basic analytics: most-viewed places, most-searched categories, saves, contact-click-throughs

- User/business account management and support tools

# 9. Content Rollout Plan

Geographic and catalog rollout, aligned with engineering milestones so the app always launches with a genuinely useful dataset rather than an empty shell.

| Stage | Coverage |
| --- | --- |
| Stage 1 | Greater Monrovia: Monrovia, Paynesville, Marshall |
| Stage 2 | Bong, Grand Bassa, Grand Cape Mount |
| Stage 3 | Nimba, Sinoe, Maryland, Grand Kru |
| Stage 4 | Remaining counties — full national coverage |

## 9.1 Initial Catalog Target (pre-launch)

- 100 destinations

- 100 restaurants

- 100 hotels/lodges

- 50 activities

- 50 tour operators/guides

- 30 creators

# 10. API Endpoint Sketch

Illustrative REST surface for Phase 1 — finalize naming conventions and versioning (e.g. /api/v1/...) during technical design.

| Endpoint | Description |
| --- | --- |
| GET /places | List/search places (filters: category, county, tags, near lat/lng+radius) |
| GET /places/:slug | Full destination profile |
| GET /counties | List of 15 counties with summary data |
| GET /counties/:id/places | Places within a county |
| GET /categories | List of categories/tags |
| POST /places/:id/save | Save to bucket list (device-scoped in Phase 1; user-scoped Phase 2) |
| GET /businesses/:id | Business profile |
| POST /businesses/:id/claim | Claim a listing (Phase 2, requires auth) |
| GET /events | List events (Phase 2, filters: date range, category, county) |
| POST /itineraries | Generate/save a trip itinerary (Phase 2) |
| POST /reviews | Submit a review (Phase 2, requires auth) |

# 11. Delivery Roadmap

| Milestone | Scope | Approx. duration |
| --- | --- | --- |
| M1 — Foundations | Data model, admin dashboard skeleton, place/business schema, content ingestion tooling | 3–4 weeks |
| M2 — MVP Build | Phase 1 feature set (§3.1), Stage 1 content loaded, PWA live | 6–10 weeks |
| M3 — Public Launch | QA, performance tuning on mobile networks, soft launch in Greater Monrovia | 2 weeks |
| M4 — Community Layer | Phase 2 features: accounts, reviews, business claims, events, Near Me, trip planner | 8–12 weeks |
| M5 — Marketplace | Phase 3: bookings, payments, analytics dashboard, sponsored placements | 12+ weeks |

Durations are planning estimates for scoping a development team and budget — validate against actual team size and velocity once engineers are engaged.

# 12. Open Technical Decisions for the Dev Team

- REST vs GraphQL for the API layer

- Mapbox vs Google Maps (cost, offline tile support, directions API quality in Liberia)

- Managed Postgres provider (Supabase, RDS, Render) vs self-hosted

- Whether Phase 1 needs a native app shell (e.g. Capacitor) alongside the PWA for app-store presence

- Payment provider for Phase 3 (mobile money integration — e.g. Orange Money — is likely essential for the Liberian market, alongside card rails)